Agile Programme Management Templates

Sprint Planning Template and Retrospective Facilitation Guide. See the companion Excel file for the Backlog Prioritisation Matrix, Velocity Tracker, and Release Roadmap.

# 1. Sprint Planning Template

| Sprint Name / Number: | e.g. Sprint 7 |
| --- | --- |

| Sprint Dates: | e.g. 2025-02-03 to 2025-02-14 |
| --- | --- |

| Team: | e.g. Payments Squad |
| --- | --- |

Sprint Goal

One sentence, agreed by the whole team before commitment. Example: “Enable multi-currency checkout for EU customers.”

Team Capacity

| Team Member | Availability (days) | Capacity (points) |
| --- | --- | --- |
| Example: R. Ionescu | 8 | 10 |

Committed Backlog Items

| Story ID | Description | Points | Owner | Acceptance Criteria Confirmed? |
| --- | --- | --- | --- | --- |
| US-142 | Example: Add currency selector to checkout flow | 5 | R. Ionescu | Yes |

Definition of Done

• Code reviewed and approved by at least one other engineer • Automated tests written and passing • Acceptance criteria verified against the story • Deployed to staging and smoke-tested • Product owner has reviewed and accepted

Risks / Dependencies This Sprint

•  Example: Currency conversion rates API is a third-party dependency — confirm sandbox access before sprint start

# 2. Retrospective Facilitation Guide

Hold at the end of every sprint, before planning the next one. Keep it blame-free and focused on process, not people.

Format Options

•  Start / Stop / Continue — simple, good for teams new to retros

•  Mad / Sad / Glad — surfaces emotional signal, good after a difficult sprint

•  4 Ls (Liked / Learned / Lacked / Longed For) — more structured, good for mature teams

Guiding Prompts

• What made this sprint work well, and can we repeat it deliberately? • What slowed us down, and was it a one-off or a pattern? • Did we commit to the right amount of work, given our actual capacity? • Is there a process change worth trying next sprint — not just a one-time fix? • Are there unresolved actions from the last retro we haven't followed up on?

Retrospective Findings

| What Went Well | What Didn't | Action Item |
| --- | --- | --- |
| Example: Pairing on the currency selector caught a bug early | Standup ran long most days this sprint | Timebox standup to 15 min, owner: Scrum Master |

Rows and fields shown in italics are examples — delete them before use. Add rows as needed by copying an existing table row.