PROJECT KICK-OFF

Meeting Agenda  ·  90-Minute Format

Replace grey italic text with your own content. Share this agenda at least 48 hours before the meeting.

Meeting Details

PROJECT NAME

The official name of the project

| DATE | TIME |
| --- | --- |
| LOCATION / MEETING LINK | MEETING PLATFORM |
| PROJECT MANAGER / FACILITATOR | PROJECT SPONSOR |

ATTENDEES

List all attendees and their roles — distribute this list to participants in advance

PRE-READING / PRE-WORK

List any documents or information participants should review before the meeting

Agenda

Times are indicative. Adjust to suit your project. Total running time: 90 minutes.

| TIME | DURATION | AGENDA ITEM | FACILITATED BY |
| --- | --- | --- | --- |
| 00:00 | 5 min | Welcome & Housekeeping Logistics, introductions plan, objectives for the session | [Project Manager] |
| 00:05 | 10 min | Opening from the Project Sponsor - Why this project matters, leadership commitment, what success looks like | [Project Sponsor] |
| 00:15 | 15 min | Team Introductions Each participant: name, role, and one thing they bring to this project | [Facilitator] |
| 00:30 | 15 min | Project Purpose & Objectives Business case summary, project objectives, how success will be measured | [Project Manager] |
| 00:45 | 10 min | Scope: In & Out - What is in scope, what is explicitly out of scope, key boundaries | [Project Manager] |
| 00:55 | 10 min | Governance & Roles Decision-making framework, escalation path, RACI overview | [Project Manager] |
| 01:05 | 15 min | Working Norms Discussion - How we will work together — communication, decisions, meetings, conflict | [Facilitator] |
| 01:20 | 5 min | Immediate Next Steps - Actions from today, owners, dates — confirmed before close | [Project Manager] |
| 01:25 | 5 min | Questions & Close - Open questions, parking lot items, close | [Facilitator] |

Team Introductions — Facilitator Guide

Allow 15 minutes for introductions. With groups larger than 12, reduce to name and role only. For smaller groups, the prompt below works well as a round-robin.

INTRODUCTION PROMPT

"Please share your name, your role on this project, and the one thing you're most looking forward to — or most concerned about — as we get started."

Facilitation tips:

▪   Write each person's name on a sticky note or whiteboard as they introduce themselves — it helps the team remember names in the early weeks.

▪   If someone raises a concern during introductions, acknowledge it and park it: 'That's an important point — let's make sure we come back to that in the risks discussion.'

▪   Keep introductions to 60–90 seconds per person. Gently interrupt if someone goes long: 'Thank you — let's make sure everyone gets a turn.'

▪   Note any energy signals — who seems energised, who seems cautious. This informs how you facilitate later sessions.

INTRODUCTION NOTES

Use this space during the meeting to capture key points from each introduction.

| NAME | ROLE | KEY POINT / OBSERVATION |
| --- | --- | --- |

Working Norms — Discussion Guide

Allow 15 minutes for this discussion. Working norms are most effective when the team creates them together rather than having them imposed. Use the prompts below to guide the conversation, then capture the agreed norms in the space provided.

Why working norms matter:

▪   They reduce friction when conflict or miscommunication arises — 'we agreed to...' is more effective than in-the-moment judgment calls.

▪   They give new joiners a clear picture of how the team operates.

▪   They create psychological safety — team members know what to expect from each other.

Suggested discussion prompts:

Meetings:  How often should we meet as a full team? How do we handle meeting prep and follow-up?

Decisions:  How do we make decisions — consensus, consultation, or delegation? Who has the final call?

Communication:  What's our primary communication channel? How quickly should we respond to messages?

Availability:  What are core working hours? How do we signal when we're unavailable?

Conflict:  If we disagree on something, what's the agreed process for resolving it?

Escalation:  What types of issues go to the Project Sponsor? How do we escalate without blame?

Updates:  How do we keep each other informed between meetings? Who needs to know what?

SUGGESTED WORKING NORMS — CHECK THE ONES YOUR TEAM AGREES TO ADOPT

These are starting suggestions. Add, remove, or reword to reflect what your team actually agrees on.

| ☐ Start and end meetings on time | ☐ Come to meetings prepared — read pre-reads in advance |
| --- | --- |
| ☐ One conversation at a time — no side conversations during meetings | ☐ Cameras on for video meetings unless agreed otherwise |
| ☐ Respond to messages within one working day | ☐ Flag blockers as soon as they arise — don't wait for the next meeting |
| ☐ Decisions made in meetings are binding — raise objections in the room | ☐ No surprises for the sponsor — escalate early |
| ☐ Respect everyone's time — keep messages concise | ☐ Disagree with ideas, never with people |
| ☐ Share drafts early for feedback — perfect is the enemy of done | ☐ Document decisions and actions in writing — verbal agreements don't count |
| ☐ Protect focus time — don't expect instant responses during deep work | ☐ Be explicit about deadlines — 'soon' and 'ASAP' are not dates |

OUR AGREED WORKING NORMS

Capture the norms your team agrees on during the kick-off. Share with the full team afterwards.

1.

2.

3.

4.

5.

6.

7.

8.

Next Steps & Actions

Complete this table before closing the meeting. Do not leave without agreed owners and dates.

| ACTION | OWNER | DUE DATE |
| --- | --- | --- |

Parking Lot

Items that were raised but could not be addressed in this session. Each item should be assigned to someone for follow-up.

| ITEM / QUESTION | WHO WILL FOLLOW UP | BY WHEN |
| --- | --- | --- |

Facilitator Checklist

| 48 HOURS BEFORE | AFTER THE MEETING |
| --- | --- |
| ☐ Send agenda and pre-reading to all attendees | ☐ Send meeting notes and action log within 24 hours |
| ☐ Confirm meeting room booking or video link is working | ☐ Share agreed working norms document with the team |
| ☐ Prepare introductions prompt and display it visibly | ☐ Update the project risk register with items from the parking lot |
| ☐ Prepare working norms grid for discussion | ☐ Schedule the first project team meeting |
| ☐ Test screen sharing and any presentation tools | ☐ Brief the Project Sponsor on any concerns raised |
| ☐ Have a printed or shared action log template ready | ☐ Archive this agenda and notes in the project folder |

MDD Business Consulting  ·  Project Management Resource  ·  Free for individual use. Not for redistribution.